CRICKSTATS – SALESFORCE CAPSTONE PROJECT

PHASE 4 – PROJECT PLANNING

CRICKET PLAYER PERFORMANCE TRACKING APPLICATION

| Information | Details |
| --- | --- |
| Project Title | CRICKET PLAYER PERFORMANCE TRACKING APPLICATION CRICKSTATS |
| Project Domain | Cloud Computing / Salesforce Administration |
| Platform | Salesforce Lightning Developer Edition |
| Team Leader | Saravanan S - (Reg. No. 24134031802521044) |
| Member 2 | SRIVARSHAN S- (Reg. No. 24134031802521048) |
| Member 3 | Tamilselvan S- (Reg. No. 24134031802521051) |
| Member 4 | Karthi Karthi- (Reg. No. 24134031802521020) |
| Member 5 | Barathiraja R- (Reg. No. 24134031802521013) |
| Institution | PS PT MGR GOVERNMENT ARTS & SCIENCE COLLEGE, SIRKALI, PUTHUR-609108 (College Code: ANM403) |
| Submission Portal | SkillWallet / Naan Mudhalvan |

# 1. Project Planning Approach

Agile-based execution

Object creation → automation → reporting

Sprint-wise development

# 2. Product Backlog & Sprint Schedule

| Sprint | Epic | Story | Task | Points | Priority | Assigned |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Developer Setup | USN-1 | Create Salesforce developer account for CRICKSTATS | 1 | High | Member 1 |
| Sprint-1 | Data Modeling | USN-2 | Create Player and Match Performance objects | 3 | High | Member 2 |
| Sprint-2 | Navigation | USN-3 | Create separate tabs for each object | 3 | High | Member 3 |
| Sprint-2 | UI Design | USN-4 | Create dedicated CRICKSTATS Lightning App | 3 | High | Member 4 |
| Sprint-2 | Data Structure | USN-5 | Create player and match fields | 5 | Medium | Member 1 |
| Sprint-2 | Data Structure | USN-6 | Customize page layouts | 5 | High | Member 2 |
| Sprint-2 | Automation | USN-7 | Validate player and match inputs | 3 | High | Member 4 |
| Sprint-3 | Automation | USN-8 | Create automated flows to update player statistics | 5 | High | Member 1 |

# 3. Team Assignment

| Member | Assigned work |
| --- | --- |
| Member 1 – Saravanan S | Developer setup, data structure, automation |
| Member 2 – SRIVARSHAN S | Data modeling, page layouts |
| Member 3 – Tamilselvan S | Navigation and tabs |
| Member 4 – Karthi Karthi | UI design and validation |
| Member 5 – Barathiraja R | Team/project support and documentation |

# 4. Project Tracker

| Sprint | Total Story Points | Duration | Planned Start | Planned End |
| --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 |

## 5. Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story ID | User Story / Task Description | Story Points | Priority | Assigned Member |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Developer Setup | USN-1 | As an admin, I want to create a Salesforce developer account so that I can configure and deploy the CRICKSTATS system. | 1 | High | Member 1 |
| Sprint-1 | Data Modeling | USN-2 | As an admin, I want to create Player and Match Performance objects so that player and match data can be stored systematically. | 3 | High | Member 2 |
| Sprint-2 | Navigation | USN-3 | As a user, I want separate tabs for each object so that I can easily navigate and manage records within the application. | 3 | High | Member 3 |
| Sprint-2 | UI Design | USN-4 | As a coach, I want a dedicated Lightning App so that all performance tracking features are accessible from one dashboard. | 3 | High | Member 4 |
| Sprint-2 | Data Structure | USN-5 | As an admin, I want to create player and match fields so that complete performance details can be captured accurately. | 5 | Medium | Member 1 |
| Sprint-2 | UI Design | USN-6 | As a user, I want customized page layouts so that only relevant fields are displayed during data entry. | 5 | High | Member 2 |
| Sprint-2 | Data Validation | USN-7 | As a system, I want to validate player and match inputs so that incorrect data entries are prevented. | 3 | High | Member 4 |
| Sprint-3 | Automation | USN-8 | As a system, I want automated flows to update player statistics so that performance data remains accurate. | 5 | High | Member 1 |

# 6. Phase Conclusion

The planning phase organizes CRICKSTATS work into Agile sprints with defined user stories, story points, priorities and team responsibilities.